# “Zero to Revenue — The Operational Fix”  by Zerocode

We help established businesses that have more demand than they can handle or or reach markets they can’t serve yet, fix the operational bottleneck costing them clients and revenue, without risking what they've already built.

## Who Is This For?

This is for Founders and Business Owners who:

- Have more demand than their current operation can handle and feel the cost of it every day.

- Are losing margin to fees, manual work, or tools they can't control or leave.

- Need a partner who understands what's at stake, not a testing ground.

- Got burned before and need proof this time will be different.

- Are responsible for a decision their clients and stakeholders are counting on getting right.

- Ready to own their technology without vendor dependencies. No lock-in, ever.

## What Outcomes Will You Achieve?

- Within Week 1: Full clarity on your bottlenecks, how to fix them and exact payback time.

- Within Week 3: Your clients' transition mapped. Scope and budget locked.

- Within Week 10: Bottlenecks replaced with a high-quality scalable solution.

- By Day 90: Fully operational system, clients migrated, manual work eliminated, all under  your control.

## What You Get:

- Bottleneck diagnosis and break-even projection in Week 1

- Full cost transparency, including maintenance, with NDA and IP ownership from day 1.

- Milestone-based payments tied to deliverables.

- Migration plan with parallel running, plus a validated product experience.

- Secure, scalable build with weekly tested releases from Week 4. No surprises.

- Full ownership at handoff (code, docs, training), plus 30-day live support and Phase 2 roadmap.

## How It Works:

Week 1 — Diagnosis & Architecture → Clarity & Control

- Identify the root causes of your operational bottlenecks.

- Build a scalable vendor-independent foundation, focused on what really needs fixing.

- Define a clear plan with scope, budget aligned phases and exact payback time.

- Map the migration path for clients, workflows, and data

Week 2–3 — Interface Build & Validation → Alignment Before Build

- Confirm the migration plan and workflows so your clients won´t notice the transition.

- Build and validate the interface with your team.

- Lock scope and budget before further development.

Week 4–10 — Platform Build & Testing → Controlled Execution

- Replace bottlenecks with a high-quality solution.

- Weekly validation cycles to ensure consistent performance, reliability, and scalability.

- Dedicated project manager and senior engineers keep everything on track.

Week 10–12 — Launch & Handoff → Zero-Risk Transition

- Parallel client migration until you’re fully confident to switch.

- Full code, documentation, and team training delivered.

- Stress-tested for security, performance, and scalability.

Days 91–120 — Soft Launch Support

- 30-day support to resolve any issues before they reach clients.

- Phase 2 roadmap with clear next steps.

## Support Structure:

- 90-day engagement + 30 days of post-launch support.

- Dedicated project manager as your single point of contact.

- Weekly delivery checkpoints with full visibility.

- 24/7 direct communication. No waiting for updates.

- Code, documentation, and architecture fully transferred at handoff.

- Extended ongoing support available + Phase 2 roadmap at Day 90.